# **Reliability Engineering

## ***Enhanced Static Monitoring using laptops

### Hypothesis/Idea

- If we can establish a monitor baseline within the end user segments we can

  - Identify service unavailability faster

  - Understand if performance has changed compared to earlier

- Device should be used for post change verification on a demand basis

### Objective

- Improve Monitoring by deploying older laptops in selected offices to provide points of comparison and measure actual performance

### Proposed Approach

- Deploy monitoring laptops to 2-3 sites in Japan that will perform basic health checks and upload results to a centralized location

  - Laptops should be added to wired NW, wireless and ideally wired internet connection to provide three points of comparison

- Laptops should run Application health check on a loop and upload results to a centralized data location

- Add a TCP Connection test for all services

  - TCP connection test should be faster than actually logging on to system and would allow faster availability check loop times

- Add a request latency test for all services

  - Latency check should provide a point of comparison to see if performance has changed

## *Automated Post Change Health Check Laptop

### Hypothesis/Idea

- Create an automated checker for all services in a site that can be brought to the location

### Objective

- Consistency on post change health checks

- Avoidance of extended incidents after changes

- Remove repetitive tasks for engineers that can be automated

### Proposed Approach

- Set up a health check script that be installed on a device provided to network or end user team when they visit a site

- Device would be used before and after change work in offices (e.g. powerdown, network device replacement etc.)

- Network/EUS engineer would trigger the scripts by themselves

## *Reliability Engineering Operational Procedure Alignment to Standards

### Objective

Ensure all services are provided are compliant to Manulife Standards

### Challenges

Few if no standard operating procedure document are available in Manulife

### Proposed approach

Focus on smaller initial subset and build out operating procedures based on a standard template that is revised. Assign a member to each standard and have them summarize and share with team members and then update the SOP

Standards:

- INFORMATION CLASSIFICATION AND HANDLING STANDARD – MFC-STA-001

- OPERATIONS SECURITY STANDARD – MFC-STA-005

- VULNERABILITY MANAGEMENT STANDARD – MFC-STA-010

- CRYPTOGRAPHIC SAFEGUARDS STANDARD – MFC-STA-013

- LOGGING AND MONITORING STANDARD – MFC-STA-025

- IT ASSET MANAGEMENT STANDARD – MFC-STA-031

- SECURE DESTRUCTION STANDARD – MFC-STA-032

- Third-Party Risk Management Standard -  MFC-OR-STA-005

## *Pipeline Component Standardization and consolidation

### Objective

- Ensure all the elements of the deployment pipelines are standardized i.e. source code, binary repository etc.

- Ensure all pipelines are fully parameterized

- Ensure all logic required for deployment pipelines resides within a code repository

- Establish a process for infrastructure as a code review process

## ***Regulatory Risk Mitigation

### Objective

- Identify all traffic and dependencies to assets hosted in Azure East Asia/HK/China

- Replace with assets in Japan East and Japan West

- Remove all dependencies to system hosted in Azure East Asia/HK/China

## ***Infrastructure & Architecture

### Objective

- Apps and infra designed to evergreen standards

- All systems within management scope moved to evergreen

- Applications are operationalized to patterns within the Resilience Framework

- Key dependencies (i.e. infrastructure) for each system are identified

- Documentation update process exists for high level and low level design

## ***Operational Resilience

### Objective

- Ensure that application and services have well understood and documented processes

### Approach

- Apps and dependencies have full stack monitoring in place

- Systems are able to be patched on a 14 day cycle ideally during week days

- Ensure that backup process is place above data and processes are tested regularly

- Ensure an archive restoration process is in place and it is tested regularly

- Ensure that a record deletion process is place for records that exceed maximum retention period

- Leverage GOCC as far as possible

  - Initially has restart, health check and unavailability response processes documented and operationalized

  - Recurring tasks documented (e.g. patching, password cycling, certificate replacement) and operationalized

  - Basic Monitoring with availability, capacity, event monitoring with corresponding check and recovery processes in place

  - Disaster Recovery Process handed over to GOCC team

## **Disaster Recovery

### Objective

- Applications can run in Japan West or Japan East for extended period (more than a week) with all dependencies in other region powered down

### Approach

- Monitoring and RRP fold into DR/BCP – Can GOCC join the exercise and do they have the necessary procedures (Kasahara, Rajesh Imbani)

  - Document and Transfer DR Test procedures starting with Ingenium

- Identify all systems in Japan East and west that have not been covered by DR Testing and confirm DR strategy (Kasahara, Rajesh Imbani)

- Pending additional resources

  - Test all non-tested systems starting by shutting down Japan West in a controlled test and follow up with shutting down Japan East (ETS only)

  - Test all systems by powering down Japan West completely

  - Ensure that all Japan East systems have a procedure to switch replication to West to East (e.g. ASR reprotect feature)

## **Information Security

### Objective

- “Drain the swamp” of security issues and other bad practice

### Approach

- Leverage GCS team to identify all security issues identified with their tools

  - Access to Qualys, BURP, SNYK: Vulnerability and Compliance scan: Muhammed Usman will provide

  - This will cover technical hardening requirements and CIS scans

- Leverage THR, Azure tooling and CIS Controls and benchmarks to identify potential issues

- Work with colleagues to address issues addressing easy to fix and serious issues first (criticality)

- Maximizing use of maintenance windows (weekend patching and technical hardening)

## **Data Integrity

### Objective

- Ensure system and data can be restored

- Ensure systems meet data retention requirements

### Approach

- Identify all assets that are critical to restore system in event of a loss of data integrity

  - Source code

  - 3rd Party Binaries

  - Configuration data and licensing keys

  - Application Data

- Ensure all assets are backed up regularly

- Identify record retention requirements for records hosted within systems

- Ensure archives are available for expected record retention period – restore from OS level

  - What is the full scope of archive restoration (app, license, certificates, etc,…)

- Ensure Records that exceed retention period can be purged

  - Too hard

## **IT Asset Management

### Objective

- Ensure Common Service Data Model mapping and Service mapping is in place for services within management scope

- Look for junk parents, orphaned servers

### Approach

- Work with Information Management and architecture team to create description of application that is consistent with process and is consistent with reality

- Ensure that dependent services are identified and correctly associated with applications

## **Evergreen Migration

### Objective

- Exit Legacy subscriptions completely

## **Network Cleanup and Segmentation

### Objective

- Check network traffic to and from applications for misconfigurations (e.g. blocked traffic or traffic to wrong hosts) – traffic should include cloud and non-cloud traffic

- Ensure that non-production and production segments are separated

## **Encryption

### Objective

- Ensure that all systems in public cloud are encrypted

- Ensure all traffic in public cloud is encrypted

# PPS Service Improvement

## Operationalization of AFS Service

  - Backup

  - Archiving

  - Immutable Backup

  - Implementation of retention policy

    - Idea: Tag each folder with the relevant record classification numbers which will set maximum length data can exist in folders before being purged

    - Idea: if data are records – immutability controls will need to be added (i.e. information should be read only or copied as to a read-only folder)

  - Implementation of access control policy

  - Implementation of Data loss protection Policy

## **Ingenium Fixes

  - Rearchitect Ingenium

    - Split database from application layer

    - Replace expensive/one-off software with more modern options

    - Containerize the system

    - Replace the messaging system with MQ or similar technologies

    - Address EUC systems by creating UI to replace  screen scrapers

  - Ring-Fence MITDC Team (Real Mame)

    - High context L2 Team that can proactively support Japan IT

    - Skillset requirements: Ingenium Pathfinder WAS DB2 Microfocus TX-Gateway

    - 5-6 ppl

    - Build, provision, support Japan Infra