## Slide 1
GOCC Lower Environment Support | Incident Analysis & Drill-Down
30 Jun - 14 Jul 2026 | 7 Issues | 86% Unresolved | Systemic Ansible Dependency Exposed
Issues Raised
7
Unresolved
6
Ansible Failures
71%
Systems Affected
5
Test Impact (hrs)
100+
RESOLVED
INC08677136 30 Jun | SCV iPAD - Context root missing - URL inaccessible
OPEN
TEM Dashboard 06 Jul | iWIN - URLs down - Ansible restart failed, needs MW
OPEN
TEM Dashboard 09 Jul | SCV UAT - URLs down - Ansible restart attempted, still failed
PARTIAL
INC08707795 13 Jul | SCV/SSW - High CPU - server restart done, on-call unavailable
OPEN
TEM Dashboard 14 Jul | PaWEB SIT2 - URLs down - GOCC has no Ansible template
OPEN
TEM Dashboard 14 Jul | iWIN - URLs not up even after Ansible job triggered
OPEN
INC08714334 14 Jul | AGW SIT1-6 - All environments down - No Ansible template exists
Executive Drill-Down Questions
1. Capability Gap: Why does GOCC not have Ansible templates for 4 critical test systems? What is the timeline to transfer?
2. SLA & Coverage: Is there a defined SLA for lower env recovery? What is acceptable downtime for test environments?
3. On-Call Model: Who owns on-call for lower envs on weekends? Why was on-call unavailable on 13-Jul?
4. Impact Quantification: How many test hours were lost across all projects due to these 7 outages?
5. Dependency Risk: If MW team is unavailable, what is the fallback path? Is there a single point of failure?
6. Recurring Pattern: Are these the same systems that failed previously? Is there a trend analysis?
7. Accountability: Who owns the decision to equip GOCC with full restart capability? What is blocking it?
8. Cost of Inaction: What is the project schedule impact if this pattern continues for 4 more weeks?
Systemic Root Cause
GOCC was set up to support production environments; lower env tooling (Ansible templates) was never provisioned
No defined ownership model for lower environment availability across GOCC / MW / Project teams
Ansible restart is a single recovery mechanism - when it fails, there is no self-service fallback
TEM Dashboard alerts are raised but have no escalation timer or auto-routing to MW
Immediate Actions (Next 2 Weeks)
1. MW to transfer ALL Ansible templates for lower envs to GOCC (iWIN, PaWEB, AGW, SCV)
2. Define and publish Lower Env SLA: target <4hr recovery for critical test systems
3. Establish auto-escalation from TEM Dashboard to MW if unresolved within 2 hours
4. Assign clear ownership: GOCC owns restart, MW owns template maintenance, Project owns priority call
EXECUTIVE CALL TO ACTION: GOCC is structurally unable to recover 4 out of 5 affected systems independently. This is not a performance issue - it is a capability gap. Until Ansible templates are transferred, every lower env outage will require MW intervention, creating an unacceptable dependency for project delivery timelines.
Manulife Japan | GOCC Lower Environment Support Analysis | July 2026 | Confidential